# Work file STP_Вячеслав Лан

# SOFTWARE TEST PLAN (STP): GMAIL.COM

| № | Author | Date | Version | Comment |
| --- | --- | --- | --- | --- |
| 1 | Lan V.L | 15/06/2026 | 1.0 |  |
| 2 | Lena Lubavin | 15/06/2026 | 1.1 |  |
| 3 | Margarita, Oleg | 16/06/2026 | 1.2 |  |
| 4 | Lan V.L | 20/06/2026 | 2.1 |  |
| 5 | Lena Lubavin | 20/06/2026 | 2.2 |  |
| 6 | Lan V.L | 24/06/2026 | 2.3 |  |
| 7 | Yulia/Lan V.L | 25/06/2026 | 2.4 | Risks(10.x) |
| 8 | Lena Lubavin | 30/06/2026 | 2.4.1 | Galina+ |

1. Introduction

This Software Test Plan (STP) has been prepared to verify and validate the web-based email service Gmail.com.

All testing activities will be performed manually.

Objectives:

- Verify Gmail functionality according to the defined requirements.

- Identify functional and usability defects.

- Verify GUI behavior and user interface consistency.

- Verify portability across supported browsers and operating systems.

- Verify performance requirements.

- Assess product quality and release readiness.

2. Scope of Testing

| Functional Testing: |  |  |
| --- | --- | --- |
| № | Test Activity | Comments |
|  | Sign Up | Personal only |
|  | Sign In | Include 2FA/Recovery pass |
|  | Sign Out |  |
|  | Navigation |  |
|  | Compose and Send Email | Receiving Emails/ File Attachments |
|  | Search |  |
|  | Email Management | Forward/Reply/To/Cc/Bcc |
|  | Label | create/edit/delete/apply |
|  | Localization Testing | English/Russian/Cyrillic/special symbols |

| Non Functional Testing: |  |  |
| --- | --- | --- |
| № | Test Activity | Comments |
|  | GUI |  |
|  | Performance Testing |  |
|  | Browser compatibility | Firefox/Chrome/Safari/Edge |
|  | Usability |  |

| Out of Scope: |  |  |
| --- | --- | --- |
| № | Test Activity | Comments |
|  | Sign Up | business |
|  | Automated Testing |  |
|  | Full Mobile Application Testing |  |
|  | Load Testing |  |
|  | Stress Testing |  |
|  | Security Penetration Testing |  |
|  | Database Testing |  |
|  | Infrastructure Testing | integrations not defined in requirements |
|  | Third-party |  |

Note: Gmail Mobile App will be used only for cross-platform synchronization verification. Full mobile application testing is out of scope.

3. Test Strategy / Testing Approach

The project follows an Agile approach . Testing activities are performed by the QA2048 student team using a one-week sprint cycle.

All testing activities will be performed manually and will include the following test types:

- Functional Testing

- GUI Testing

- Usability Testing

- Portability Testing

- Localization Testing

- Exploratory Testing

- Performance Testing

4.Entry/Exit Criteria

Entry Criteria

Testing activities may start when:

- STP (Software Test Plan) is approved.

- SRS (Software Requirements Specification) is completed (100% coverage).

- STD (Software Test Design / Test Cases) is completed.

- The test environment is available and accessible.

- Test accounts are created and ready for use.

- Required browsers and operating systems are available.

- Test data is prepared.

Exit Criteria

Testing activities may be completed when:

- 100% of planned test cases have been executed.

- At least 90% of test cases have passed.

- No Critical defects remain open.

- No High severity defects remain open.

- All discovered defects have been documented.

- Test Summary Report (STR) has been completed and reviewed.

5. Test Deliverables

5.1 Before testing phase:

## STP – Test Plan Document this document

## SRS – Software Requirements Specification

## STD – Test Cases Document

5.2 During testing phase:

## Execution log

## Error log

## Bug report

5.3 After testing phase:

## STR - Test Result Report

6.Testing tasks:

6.1 Functional Testing

Functional testing will be performed to verify that Gmail features work according to the defined requirements, including Sign Up, Sign In, navigation, composing and sending emails, receiving emails, file attachments, search, labels, and email management.

6.2 GUI Testing

GUI testing will be performed to verify the visual correctness of Gmail interface elements, including buttons, fields, menus, icons, labels, error messages, layout, and visual states.

6.3 Usability Testing

Usability testing will be performed to verify that Gmail is easy to understand and use, including navigation flow, keyboard usage, user feedback messages, and accessibility of main actions.

6.4 Portability Testing

Portability testing will be performed to verify that Gmail works correctly across different operating systems and browsers, including Windows 10, Windows 11, macOS, Linux, Chrome, Firefox, Edge, and Safari.

6.5 Localization Testing

Localization testing will be performed to verify that Gmail correctly supports different interface languages and regional settings include special symbols.

The testing will focus on checking translated UI elements, system messages, date/time formats, text direction, and language switching according to the selected language.

6.6 Exploratory Testing

Exploratory testing will be performed to identify unexpected issues that may not be covered by predefined test cases.

The testing will focus on free investigation of Gmail functionality, user flows, edge cases, and unusual user behavior. Testers will document any defects, observations, and scenarios discovered during the testing session.

6.7 Performance Testing

Performance testing will be performed manually to verify that Gmail responds within the defined acceptable time limits.

The testing will focus on checking that each window switching and user action responds within 3 seconds, and that processing of attached files after upload takes up to 5 seconds.

7. Acceptance Criteria

7.1 Authorization criteria

- AC_01: Successful login with a valid username and password.

- AC_02: Login attempt with empty fields or an invalid email format (negative).

- AC_03: Checking session functionality when pressing the "Back" button in the browser after Logout.

7.2 Compose&Inbox Criteria

- CS_01: Sending an email with an attachment exceeding the limit (e.g., >25 MB) → Waiting for automatic upload to Google Drive.

- CS_02: Simultaneously sending an email to a group of recipients (To, Cc, Bcc) → Checking that recipients in the Bcc are hidden from others.

- CS_03: Automatically saving the email to the Drafts folder when the compose window is suddenly closed or the network connection is lost.

7.3 Search and Data

- SD_01: Search for messages by keyword containing special characters or Cyrillic text.

- SD_02: Delete message → check if it's moved to the Trash folder and automatically deleted after 30 days.

7.4 Performance criteria

- PC-01 User Interface Response Time: Expected result: ≤ 3 seconds

- PC-02 Attachment Processing Time: Expected result: ≤ 5 seconds

- PC-03 Localization Switching Time: Expected result: ≤ 3 second

8. Test Environment

Hardware 1:

Laptop, Intel Core i7-6500U , 16 GB RAM,Graphics Card 2 GB, 1.84 TB SSD storage, 1920 × 1080 display, External monitor 3840 × 2160

Hardware 2:

8 PCs with 8-32GB RAM, Core I3-I7 CPU, 1TB Disk every one

Hardware 3:

Test Workstation (macOS Sonoma 14.6.1): Intel Core i9-13900K, AMD Radeon RX 6900 XT 16 GB, 128 GB RAM 

Software: Windows 10, Windows 11, macOS, Linux

Browsers: Chrome, Firefox, Edge, Safari


Network:
Stable Internet Connection

Wi-Fi Internet connection.

9. Resource Planning

Testing Team Members QA team with total 10 testers

| N | Deliverable / Activity | Name / Responsibility | Start Date | End Date | Comments | Links |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Test Plan (STP) | Viacheslav Yelena Oleg | 14/06/26 | 20/06/26 | Create STP doc/update |  |
| 2 | SRS doc. | Oleg Viacheslav | 17/06/26 | 30/06/26 |  | SRS |
| 3 | STD (Test Cases) | Entire QA Team | 14/06/26 | 10/06/26 |  | STD |
| 4 | Test Execution | Entire QA Team | 14/06/26 | 10/06/26 |  |  |
| 5 | Bug Reporting | Entire QA Team | 14/06/26 | 10/06/26 |  |  |
| 6 | STR (Summary Test Report) | Entire QA Team Yelena |  | 12/06/26 | Reviewer: Aleksandr |  |

Roles and Responsibilities:

- Viacheslav Lan: STP, Search & Labels

- Oleg Panait: SRS maintenance & traceability

- Margarita Migay: Sign Up / Sign In

- Igor Tarasov: Email features

- Teodor Kor: Performance & Portability

- Yulia: Usability

- Galina:Navigation

- Yelena: GUI + document consistency

9.1 Test Schedule

STP Creation – 6 Days

Requirements Analysis – 5 Days
STD Creation – 7 Days
Test Case Design – 10 Days
Test Execution & Bug Reports – 20 Days
Reporting – 1 Day

### 10 . Project Risks

- Technical Risks

  - Power lost(nothing should work)

  - Lost communication(internet)

- Resource Risks

  - Insufficient time to test all Gmail functionality.

10.1. Lack of Formal Requirements

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | No formal Software Requirements Specification is available for Gmail. Test cases are based on observed application behavior and publicly available Google documentation. | Use official Google documentation and consistent application behavior as the reference for expected results. |
| 2 | Document version conflicts or loss of updates | Use version control subsystem(google) |

10.2. Browser Compatibility Issues

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | The Gmail interface may behave differently across supported browsers. | Cross-browser testing will be performed on supported browsers. Any browser-specific issues will be documented and reported. |

10.3. Internet Connection/service issues

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | Internet interruption may prevent access to Gmail. | Restore the connection and repeat the affected test cases. |
| 2 | Google services may be temporarily unavailable or respond slowly. | Document the dependency, retry testing later, and verify functionality after the service is restored. |

10.4. Test Data limitation

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | Test account may not contain sufficient emails, labels, drafts or attachments for all scenarios. | Create the required test data before executing the affected test cases. |

10.5. Localization issues

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | Gmail UI may display differently depending on the selected language or region. | Execute localization testing and document language-specific issues separately. |
| 2 | Text direction hebrew is opposite all other languages |  |

10.6. Resource Risks

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | Limited project time may not allow testing of all Gmail functionality. | Prioritize testing of critical features based on project scope and available time. |
| 2 | The testing team has limited experience with testing and QA documentation | Follow QA practices, perform peer reviews |
| 3 | cannot quickly coordinate efforts |  |
| 4 | slower work pace for each tester |  |

10.7. Application updates during testing

| # | Risk | Contingency |
| --- | --- | --- |
| 1 | Gmail interface or functionality may change during the testing period due to product updates. | Review the affected test cases and update them if changes impact the expected behavior. |

11. Appendix

Glossary

STP – Software Test Plan

SRS – Software Requirements Specification

STD – Software Test Design

STR – Summary Test Report

FT – Functional Testing

GUI – Graphical User Interface Testing

PT – Performance Testing

LT – Localization Testing

ET – Exploratory Testing

### Approval
Alexander